# Standard Customer Onboarding Process

For: every new locksmith customer · Owner of the runbook: Jordan (this is a starting draft to build on) · Goal: the same repeatable flow every time — sign → set up → verified live — so onboarding is fast, consistent, and eventually near-automated.

The golden rule: never tell a customer “you’re live” until the go-live test passes (Step 6). Setup has several silent failure points; a missed emergency lead on day one is the worst way to find one.

## The process (today — mostly manual)

### Step 0 — Sign + pay (precedes setup)

- Contract signed (company name) + payment/trial started (Stripe). Don’t provision before this.

- Capture from the customer: business name, the agent name they want callers to hear, their dispatch cell (where lead texts go), their existing business number, service area / hours, and timezone.

### Step 1 — Provision a phone number

- Get/assign a dedicated Vapi number for this customer (the number their calls forward to).

- This number is the routing key — it maps the call to this customer in the system.

### Step 2 — Create the customer record

- Add a clients row with: business_name, agent_name, dispatch_phone, inbound_number (the Vapi number from Step 1), timezone, answer_mode, business_hours. active = true.

### Step 3 — Point their calls at us (call forwarding)

- The customer keeps their own number; they set call forwarding to the Vapi number.

- Give them the exact dial codes for their phone type (cell vs landline vs VoIP) — these differ by carrier. Conditional forwarding (no-answer/busy → us) is the usual “after-hours / overflow” setup; forward-all is “AI answers everything.”

### Step 4 — Confirm the agent identity

- Verify the shared assistant greets in their business + agent name (driven by the clients row via template variables) — not a default and not literal {{business_name}}.

### Step 5 — Brief the customer

- One-pager: how leads arrive (a text per call), what the AI captures, how to turn forwarding on/off, and who to contact for help.

### Step 6 — Go-live verification (the gate)

Call their forwarded number posing as a customer and confirm all four: 1. The AI answers with their business + agent name. 2. The dispatch SMS actually lands on their phone with the lead details. 3. The callback number in the text is correct. 4. No literal {{...}} leaks into the greeting. Only after all four pass → mark live and tell the customer.

### Step 7 — Handoff

- Confirm billing is active, log the customer as onboarded, set a check-in for ~1 week to review the first leads (and gather a testimonial if it’s going well).

## Automation ideas (future sprint)

Today Steps 1–6 are hand-done. The target is sign → pay → auto-provision → forwarding steps sent → auto-verify → live, with a human only watching. Building blocks, roughly in order of value:

- Self-serve intake form (admin UI) — captures the Step 0 fields and creates the clients row automatically (no hand-editing the DB). The feat/admin-ui + admin API branches are the foundation; merge + deploy them first.

- API number provisioning — buy/assign the Vapi/Twilio number from the form via API, so Step 1 is automatic.

- Auto-generated forwarding instructions — detect the customer’s carrier and output the exact dial codes (we can’t change their phone, but we can hand them the precise steps; email them automatically).

- Automated go-live test — a script that checks the clients row is complete and fires a synthetic dispatch SMS, then flips active = true and notifies us. (A real audio test call still adds value, but most of Step 6 can be automated.)

- Stripe + e-signature chaining — contract signed → payment captured → provisioning kicked off automatically (Step 0 → Step 1 with no manual handoff).

- Onboarding status tracker — a simple per-customer status (signed → provisioned → forwarding-set → verified → live) so nothing stalls silently, surfaced in the admin/Jordan dashboard.

- Customer self-service forwarding wizard — a guided page that walks them through turning on call forwarding for their specific carrier, with a “test it now” button.

Sequencing suggestion: ship #1 + #2 first (they remove the most manual work and unlock a clean intake → provision flow), then #4 (the verification gate), then #5/#6 to make it genuinely hands-off. #3 and #7 are polish that cut support load as volume grows.

## Related docs

- Roles + Friday gate: GO-TO-MARKET.md

- System architecture: SYSTEM-OVERVIEW.md

- Admin dashboard spec (ops/health + onboarding UI): ADMIN-DASHBOARD-SPEC.md